## Slide 1
PRM1003 - Project Cost Management
Module 1 – Cost Management Plan
Notes: 1

## Slide 2
Objectives
Project Cost Management
At the end of this course, you should be able to:
Explain the inputs and outputs for project cost management
Demonstrate the ability to use cost management tools and techniques
Demonstrate the ability to measure and report on costs
Explain the importance of measuring tools
Notes: 2
2

## Slide 3
Project Cost Management
Project Cost Management includes the processes involved in planning, estimating, budgeting, financing, funding, managing and controlling costs so that the project can be completed within the approved budget
  Plan cost management
  Estimate costs
  Determine budget
  Control cost
Introduction
Project Cost Management
Notes: 3
3

## Slide 4
Introduction
  Cost management is predicting and analyzing the prospective financial performance of the project’s product
  Can be done inside or outside the project
  When included, Project Cost Management will address additional processes and numerous general management techniques such as:
    Revenue Recognition – Accrual (Video)
    SOX – Sarbanes Oxley (PDF Document)
    POC Impact – Percent of Completion
Project Cost Management
Notes: 4
4

## Slide 5
Introduction
Managing Project Costs
DILBERT by Scott Adams
Project Cost Management
Notes: 5
5

## Slide 6
Project Management Lifecycle
PMBOK® Guide, 5th Edition, Table 3-1, p. 61
Project Cost Management
Notes: 6
6

## Slide 7
Project Management Lifecycle (Continued)
PMBOK® Guide, 5th Edition, Table 3-1, p. 61
Project Cost Management
Notes: 7
7

## Slide 8
Processes
PMBOK® Guide, 6th Edition, Figure 7-1, p. 232
Project Cost Management
Notes: 8
8

## Slide 9
Plan Cost Management
The process that establishes the policies, procedures and documentation for planning, managing, expending and controlling project costs
Key Benefit
  It provides guidance and direction on how the project costs will be managed throughout the project
Project Cost Management
Notes: 9
9

## Slide 10
Process
PMBOK® Guide, 6th Edition, Figure 7-2, p. 235
Plan Cost Management
Project Cost Management
Notes: 10
10

## Slide 11
Process
PMBOK® Guide, 6th Edition, Figure 7-3, p. 235
Plan Cost Management
Project Cost Management
Notes: 11
11

## Slide 12
Input
Project Charter
  The project charter provides a common understanding of:
PMBOK® Guide, 6th Edition, p. 81
  Project approval requirements
  Project exit criteria
  Assigned project manager, responsibility, and authority level; and
  Name and authority of the sponsor or other person(s) authorizing the project charter.
  Project purpose;
  Measureable project objectives;
  Project purpose;
  High-level requirements;
  High-level project description, and key deliverables;
  Overall project risk;
  Summary milestone schedule;
  Preapproved financial resources;
  Key stakeholder list;
Project Cost Management
Notes: 12
12

## Slide 13
Input
Project Management Plan
Primarily focused on the
  Scope Baseline
    Project Scope Statement
    Work Breakdown Structure (WBS)
    WBS Dictionary
  Schedule Baseline
    Allows determination of when project cost will be incurred
  Other Information
    Scheduling decisions
    Risk decisions
    Communication decisions
Project Cost Management
Notes: 13
13
Flows into triple constraint discussion on the next slide.

## Slide 14
Input
Triple Constraint of Project Management
“The Iron Triangle”
Project Cost Management
Notes: 14
14

## Slide 15
Enterprise Environmental Factors
Typically, these are
  Organizational culture and structure
  Market conditions
    Availability of products, services and results in the regional and global markets
  Currency exchange rates
    Resources sourced from more than one country
  Published commercial information
    Resource cost rates by region
    Human resource and skill assessments by region
    Seller’s price lists
  PMIS
Input
Project Cost Management
Notes: 15
15

## Slide 16
Input
Organizational Process Assets
Typically, these are
  Financial controls
  Historical information and lessons learned knowledge bases
  Financial databases
  Cost estimating and budget related policies, procedures and guidelines
Project Cost Management
Notes: 16
16

## Slide 17
Cost Management Plan
A component of a project or program management plan that describes how costs will be planned, structured, and controlled
PMBOK® Guide, 5th Edition, PMI Glossary
Outputs
Project Cost Management
Notes: 17
17

## Slide 18
Outputs
Cost Management Plan
  Typically establishes
    Units of measure
    Level of precision
    Level of accuracy
    Organizational procedure links
    Control thresholds
    Rules of performance measurement
    Reporting formats
    Process descriptions
    Strategic funding choices
    Procedures to handle fluctuations in currency exchange rate, inflation
    Procedures for project cost reporting
Project Cost Management
Notes: 18
18

## Slide 19
Plan Cost Management
Outputs
Accuracy vs. Precision
Notes: 19
19

## Slide 20
Outputs
Managing Project Costs: Cone of Uncertainty
Project Cost Management
Notes: 20
20

## Slide 21
EMERGING PRACTICES – Earned Schedule (ES)
ES is an extension to the theory and practice of EVM.
Earned schedule theory replaces the schedule variance measures used in traditional EVM (earned value − planned value) with ES and actual time (AT).
Using the alternate equation for calculating schedule variance ES − AT, if the amount of earned schedule is greater than 0, then the project is considered ahead of schedule. In other words, the project earned more than planned at a given point in time.
Earned Schedule
Project Cost Management

## Slide 22
Earned Schedule (Continued)
The schedule performance index (SPI) using earned schedule metrics is ES/AT.
This indicates the efficiency with which work is being accomplished.
Earned schedule theory also provides formulas for forecasting the project completion date, using earned schedule, actual time, and estimated duration.
Earned Schedule
Project Cost Management

## Slide 23
Assumptions
Information that is required to plan your project, but is unavailable currently.
Assumptions are accepted as true often without proof.
Assumptions should be validated.
Please watch video on creating the assumption log.
Assumptions
Project Cost Management

## Slide 24
Project Cost Management
Introduction
In-Class Case Study: Lofted Barn
https://www.oldhickorybuildings.com/products
Notes: 24
24